1.What is a story point? How will you use story points to measure size of the following fruits (fruit points) given the planning poker value ½, 1, 2, 3, 5,8,13, 20, 40, 100, infinity

Ans:

Story point: basically shows the complexity of the user stories. It basically depicts the effort required. Story point makes it easy for scrum teams to have an understanding on the effort required to complete a user story. A baseline story should be found and confirmed to estimate the values for each user story. Story point is implemented for categorizing the user stories in a sprint. It allows the team members to agree on an estimate. Story point basically brings an agreement for team to work on the particular sprint. Story point can be based on the complexity of the story, the number of unknown factors and the effort required to implement it.

Story points to measure size of the following fruits were made by setting lime and gooseberry as the smallest one based on size.

Apple: 2

Mango: 3

Banana: 3

Jack fruit: 40

Pineapple: 13

Gooseberry: 1/2

Avocado: 2

Lime: 1/2

Pomegranate: 2

Watermelon: 20

2.What are the points discussed during the daily standup meeting?What happens if there is a problem a team member identifies during the stand-up meeting and how the same will be resolved?

Ans: The daily stand up meeting discusses the following three questions:
- What did you do yesterday?
- What will you do today?
- Are there any impediments in your way?
Basically there will be a knowledge sharing taking place between the development team who comprises of testers, business analysts, developers.
If there is a problem a team member identifies during the stand-up meeting, let that don’t act as a disruption in the flow of meeting. Acknowledge the issue raised and outside the meeting, investigate the details.
If the problems are real, then recognize that the current plan needs some adjustment. If the majority of the “obstacles” are not real but turn out to be imagined , then agree on an approach of self-screening these probable obstacles prior to raising them during the daily stand-up meeting.

3.What is the relationship between Epic, User story and Feature? What are themes?

Ans: The best way to represent the relationship is as follows.
Epic -> Features -> User stories

An epic is a large user story. The whole “feature” forms to be an epic.
The features are further broken down into user stories. A feaure brings in the functionality to the Epic.
A user story can be a specific justification for a feature, or a specific way to do it. It can also be the other way round. A feature can be a way to realize a user story. Thus the relationship is seen here.

Theme: is a collection of realted user stories. They may be dependent on each other, but need not be delivered together or does not have a specific workflow.

4.Provide an example of Feature and user stories for the below Epic:

Epic: Allow the customers to manage their own accounts in the web portal

Ans: Feature: Editing customer information via web portal

        User story: As a customer, I want to change the password of my account
        User story: As a customer, I want to change the profile picture of my account

5. Product backlog item
1. Read a high-level, 10-page overview of agile software development in a celebrity magazine
2. Read a densely written 5-page research paper about agile software development in an academic journal.
3. Write the product backlog for a simple eCommerce site that sells only clocks.
4. Recruit, interview, and hire a new member for your team.
5. Create a 60-minute presentation about agile estimating and planning for your coworkers.
6. Wash and wax your boss’ Porsche.
7. Read a 150-page book on agile software development.
8. Write an 8-page description of agile development for your boss
Ans: Estimate based on time:
        A: 2 hours
        B: 4 hours
        C: 3 hours
        D: 18hrs
        E: 5 hrs
        F: 3 hours
        G: 40hrs
        H: 3 hours